AI Lab / MutesHand
Planner-Resolver-Tool Foundation Blueprint

Working draft for Head Dev / SA review — prepared after Sprint 11 Realignment D1 discussion

| Field | Value |
| --- | --- |
| Date | 2026-07-07 |
| Status | Working handoff draft; not authoritative until Head Dev / Bryan / SA approval |
| Purpose | Preserve the proposed final planner/resolver/tool direction, foundational tool list, capability list, and SA decision package so it is not lost. |
| Scope | Architecture proposal and roadmap framing only. No code changes. No project-doc updates. No backups. |
| Prepared for | Bryan / Head Dev / SA review after deep research and Windsurf alignment audit |

# 1. Executive Summary

Sprint 11 Realignment A/B/C stabilized important pieces of the system, but D1 exposed an architecture ceiling: mixed workflows cannot become robust through more small patches if the system remains stuck on single-shot planning, workflow-wide profiles, missing data-reference resolution, and unavailable web search/research capability.

Core conclusion:

Planner-first, step-scoped, capability-gated, staged execution with observation/replan support, foundational data-reference tools, web search/research capability, and grounding validators.

This document preserves the proposed target direction before SA review and before another implementation prompt is written.

# 2. Where We Stand Now

| Area | Current posture | Meaning |
| --- | --- | --- |
| Slice A | Closed / accepted | semantic_transform answer_question and Slice 007 Q&A drift quarantined. |
| Slice B | Closed / accepted | Six active workflow profiles and planner/AG1 scoped catalogs implemented. |
| Slice C | Closed / accepted | Profile/route/tool decisions visible in GUI/debug surfaces. |
| D1a | Accepted as prerequisite stabilization | Mixed-domain prompts can escape deterministic unsupported/profile-prison behavior. |
| D1b | Structurally useful, not product-complete | Internal step-scoped profile resolver exists, but it cannot solve missing tools/replanning. |
| D1c | Safety stabilization, not product-complete | Compiler/false-success/no-tool safety improved but mixed file+web research still fails. |
| Document Q&A | Not solved | Old Q&A quarantined; future evidence-backed Q&A still requires approval. |
| CSV/XLSX analysis | Not solved | Readers exist; row/cell/reference/analysis tools do not yet exist. |
| Web research | Not solved | read_webpage exists; web_search/profile support needs decision. |

# 3. Root Problem Statement

The planner appears “stupid” because it is being asked to plan over unknown future data and unresolved references. For example, in “Read history.xlsx and find more info on the person in row 2,” the system cannot know that row 2 means Alan Turing until after the spreadsheet is read.

Incorrect current shape:
Step 1: Read spreadsheet.
Step 2: Search for "person in row 2".

Correct target shape:
Step 1: Read spreadsheet.
Step 2: Resolve "person in row 2" from Step 1 output.
Step 3: Search web for the resolved person.
Step 4: Read/ground sources.
Step 5: Finalize with evidence.

| Root cause class | Assessment |
| --- | --- |
| Missing data-reference resolution | Highest priority gap. Row/cell/column/entity references have no first-class resolver. |
| Missing web search/research profile | read_webpage is not enough when the user does not provide a URL. |
| Single-shot planning ceiling | Planner cannot know intermediate facts before acquisition steps run. |
| Dependency grounding weakness | Later steps sometimes do not depend on acquisition or resolved values. |
| False-success weakness | Structurally valid but semantically bogus output can pass too easily. |
| Model quality | Relevant, especially local vs cloud variance, but not the sole cause. |

# 4. Non-Negotiable Architecture Boundaries

system_entry remains the sole execution gateway.

Lifecycle/governance/execution_result authority remains deterministic and backend-owned.

Projection and frontend remain non-authoritative.

Planner remains primary workflow decision-maker for non-trivial workflows.

Capability router may recommend fast paths/profiles but must not replace planner.

AG1 remains the only active runtime tool-selection agent unless SA approves new agents.

Profiles are step/phase-scoped tool scopes, not workflow-wide prisons.

No hardcoded prompt-specific route pile.

No semantic_transform.answer_question revival.

No document Q&A claim until evidence-backed path exists.

No CSV/XLSX analysis claim until deterministic analysis/reference tools exist and are validated.

No learning/adaptation activation in Sprint 11.

# 5. Target Architecture

User prompt
  ↓
Intent/capability pre-classification
  ↓
Initial planner creates high-level steps
  ↓
Compiler validates dependencies and unresolved references
  ↓
Step-scoped capability/tool-scope assignment
  ↓
Execute next runnable step through system_entry
  ↓
Observe tool output
  ↓
Resolve variables / data references from output
  ↓
Continue or replan with concrete values
  ↓
Validate grounding and false-success conditions
  ↓
Finalize output

The architecture should move from single-shot workflow planning toward a staged planner-executor-observer-continuation loop. Full staged planning may require SA contract work; near-term implementation can begin with deterministic data-reference tools and step-scoped tool scopes.

# 6. Foundational Tool Inventory

Status labels: Existing = implemented or reported implemented; Needed = missing/future; Audit = verify in code before relying on it.

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Acquisition | read_file | Existing | Read local text-like files. |
| Acquisition | list_files | Existing | List directory contents. |
| Acquisition | glob / file search | Audit | Find files by pattern. |
| Acquisition | grep / text search | Audit | Search text in local files. |
| Acquisition | read_pdf | Existing | Read text-bearing PDFs. |
| Acquisition | read_docx | Existing | Read DOCX documents. |
| Acquisition | read_csv | Existing | Read bounded CSV preview/content. |
| Acquisition | read_spreadsheet | Existing | Read bounded XLSX preview/content. |
| Acquisition | read_image_text | Existing | OCR local images. |
| Acquisition | read_pdf_ocr | Existing | Explicit OCR/scanned PDF text extraction. |
| Acquisition | read_webpage | Existing | Read a provided URL. |
| Acquisition | web_search | Needed / contract decision | Discover sources when no URL is known. |
| Acquisition | document stage/select/drop | Existing | GUI file staging to ordinary quoted path prompts. |

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Data reference | preview_table_schema | Needed | Expose sheets/columns/types/row counts to planner/GUI. |
| Data reference | extract_row | Needed | Resolve “row 2” or “row 5”. |
| Data reference | extract_cell | Needed | Resolve “cell B4”. |
| Data reference | extract_column | Needed | Resolve “column Name”. |
| Data reference | select_table_range | Needed | Resolve “first table”, “sheet TeamScores”, ranges. |
| Data reference | resolve_table_reference | Needed | Generic row/cell/column/table reference resolver. |
| Data reference | extract_entity_from_row | Needed | Resolve “person in row 5” to a concrete entity. |
| Data reference | detect_columns | Needed | Identify likely Name/Score/Date columns with evidence. |

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Structured data analysis | analyze_table | Needed | Bounded NL-to-table analysis with deterministic computation where possible. |
| Structured data analysis | sort_rows | Needed | Highest/lowest after column is known. |
| Structured data analysis | aggregate_column | Needed | sum/avg/min/max/count. |
| Structured data analysis | filter_rows | Needed | Rows matching condition. |
| Structured data analysis | group_by | Needed | Group totals/counts. |
| Structured data analysis | compare_rows | Needed | Compare records. |
| Structured data analysis | validate_numeric_result | Needed | Prove answer came from rows/columns. |

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Research | web_search | Needed / contract decision | Search when no URL is provided. |
| Research | read_webpage | Existing | Read selected source. |
| Research | rank_sources | Needed | Choose useful sources from search results. |
| Research | extract_source_claims | Needed | Extract evidence snippets from sources. |
| Research | answer_from_sources | Needed | Answer with source grounding. |

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Transform/synthesis | semantic_transform | Existing limited | Summarize/explain/extract key points only. |
| Transform/synthesis | compare_outputs | Needed | Compare multiple tool outputs. |
| Transform/synthesis | finalize_output | Existing | Final response sink. |
| Transform/synthesis | answer_with_evidence | Needed | Future evidence-backed Q&A finalizer. |
| Transform/synthesis | summarize_sources | Needed | Source-grounded synthesis. |

| Category | Tool / capability primitive | Status | Purpose |
| --- | --- | --- | --- |
| Mutation | write_file | Existing | Write output. |
| Mutation | append_file | Existing | Append output. |
| Mutation | edit_file | Existing | Modify existing file. |
| Mutation | create_folder | Needed / optional | Create folders. |
| Mutation | copy_file / move_file | Needed / approval-gated | Local file organization. |
| Mutation | delete_file | Future / approval-gated | Destructive; likely future only. |

| Category | Validator / guardrail | Status | Purpose |
| --- | --- | --- | --- |
| Validation | unresolved-reference detector | Needed | Catch literal use of “person in row 2”. |
| Validation | dependency-grounding validator | Needed | Final answer must use required upstream outputs. |
| Validation | tool-result validator | Needed | Detect empty/dummy/placeholder results. |
| Validation | web-query grounding validator | Needed | Search query must derive from user input or dependency output. |
| Validation | source-grounding validator | Needed | Research answer must cite/source evidence. |
| Validation | numeric-grounding validator | Needed | Table answers must cite rows/columns. |
| Validation | false-success detector | Partial / needs expansion | Catch <response>, dummy URLs, irrelevant results. |
| Validation | unsupported/ambiguous classifier | Needed | Honest failure instead of fake success. |

# 7. Foundational Capability / Profile Inventory

| Capability / profile | Tool families | Purpose |
| --- | --- | --- |
| FileReadCapability | read_file, list_files, glob, grep | Local file acquisition/navigation. |
| DocumentReadCapability | read_pdf, read_docx, OCR/image readers | Document acquisition. |
| StructuredDataReadCapability | read_csv, read_spreadsheet, preview_table_schema | Table/spreadsheet acquisition. |
| DataReferenceResolutionCapability | extract_row, extract_cell, extract_column, resolve_table_reference | Resolve row/cell/entity references. |
| StructuredDataAnalysisCapability | analyze_table, sort/filter/aggregate/group/validate numeric result | Bounded table analysis. |
| WebSearchCapability | web_search | Discover sources. |
| WebReadCapability | read_webpage | Read known URLs. |
| WebResearchCapability | web_search, read_webpage, rank_sources, extract_source_claims, summarize_sources | Source-grounded research flow. |
| ComputeCapability | math/calculator/string/date utilities | Computation. |
| FileMutationCapability | write_file, append_file, edit_file | Local file mutation with existing gates. |
| SemanticTransformCapability | semantic_transform summarize/explain/extract, finalize_output | Bounded transforms. |
| EvidenceAnswerCapability | answer_with_evidence, source/table grounding validators | Evidence-backed answers. |
| MixedWorkflowCapability | capability transitions + step scopes | Allows file → data ref → web → final workflows. |
| ApprovalCapability | approval/user control surfaces | Human review for risky actions. |
| ValidationCapability | false-success, dependency, source, numeric grounding | Prevent fake success. |

# 8. Step-Scoped Profile Model

The planner should not be trapped in one profile for the whole workflow. The correct model is:

User prompt
  ↓
Planner creates steps
  ↓
Each step gets capability/profile/tool scope
  ↓
AG1 selects tool from current step scope
  ↓
system_entry executes tool

Example:

Prompt: Read history.xlsx and find more info on the person in row 5.

Step 1: Read spreadsheet
  Capability: StructuredDataReadCapability

Step 2: Resolve person in row 5
  Capability: DataReferenceResolutionCapability

Step 3: Search web for resolved person
  Capability: WebSearchCapability

Step 4: Read/rank source
  Capability: WebResearchCapability

Step 5: Finalize answer
  Capability: EvidenceAnswerCapability / SemanticTransformCapability

# 9. Data-Reference Resolution Design

Data-reference resolution is the immediate missing layer between acquisition and research/analysis. It should not answer the whole prompt; it should turn references into concrete values with provenance.

| Input phrase | Resolver output | Evidence required |
| --- | --- | --- |
| person in row 2 | Concrete cell/entity value from row 2, likely Name column | file, sheet, row, column, value |
| cell B4 | Cell value | file, sheet, cell address, value |
| highest score | Not just reference; analysis request requiring column detection + max/sort | file, sheet, score column, selected row, computed value |
| kitchen size | Document/table/entity extraction; may require document Q&A/evidence pipeline | source text/table evidence |

# 10. Web Search / Research Profile Design

If “find more info” is a supported user request, web_search must be contract-supported somewhere. read_webpage can read a known URL but cannot discover one.

Preferred: create WebSearchCapability and WebResearchCapability rather than stuffing all research into WebReadProfile.

web_search query must derive from user input or dependency output.

No dummy URLs or example.com substitutions.

Search result/source identity must be visible in trace/GUI where possible.

Research final answers should be source-grounded or explicitly unsupported/not_found.

Privacy/spend/source-quality implications require SA/Head Dev decision.

# 11. Planning Model Options

| Option | Description | Pros | Cons | Recommendation |
| --- | --- | --- | --- | --- |
| A. Single upfront plan only | Planner must create full plan before tool outputs exist. | Simpler, lower runtime change. | Fails unresolved references and mixed workflows. | Not sufficient long-term. |
| B. Compiler-inserted resolution steps | Compiler detects unresolved references and inserts/repairs resolver steps. | Near-term practical. | Can become semantic rewriting if too broad. | Recommended first bounded step. |
| C. Staged planning / continuation | Plan acquisition, execute, observe, continue with concrete values. | Most natural and robust. | Likely contract/runtime change. | Recommended target after SA design. |
| D. Planner prompt/schema enhancement | Planner emits unresolved variables/tool families/dependency expressions. | Cleaner plan semantics. | Prompt/schema change; still needs tools. | Consider after tools/resolvers exist. |
| E. New ResearchAgent | Dedicated research agent. | Powerful. | Risks new authority/agent drift. | Do not start here. |

# 12. False-Success and Grounding Validation

A robust planner is not enough if fake success can pass. Validation must become a first-class foundation track.

Detect unresolved reference terms carried into final/search output, e.g. “person in row 2”.

Require later steps to depend on acquisition/resolution outputs when user intent requires it.

Detect placeholder outputs such as <response> and dummy URLs.

Require web_search query provenance from user input or dependency output.

Require source-grounding for research answers.

Require row/column/cell evidence for table analysis answers.

Return unsupported/ambiguous/not_found honestly rather than generating plausible nonsense.

# 13. Documents / Contracts Likely Needed from SA

| Document / contract | Why it may be needed |
| --- | --- |
| PLANNER_EXECUTOR_OBSERVER_CONTRACT_V1 | Defines staged planning, observation, continuation/replan boundaries. |
| STEP_SCOPED_TOOL_PROFILE_CONTRACT_V1 or update TOOL_PROFILE_GATING_CONTRACT_V1 | Formalizes step/phase-scoped profiles and allowed tools. |
| DATA_REFERENCE_RESOLUTION_CONTRACT_V1 | Defines row/cell/column/entity reference resolution boundaries and evidence. |
| WEB_SEARCH_RESEARCH_CONTRACT_V1 | Defines web_search activation, source policy, query provenance, privacy/spend gates. |
| EVIDENCE_GROUNDED_OUTPUT_CONTRACT_V1 | Defines found/not_found/ambiguous/unsupported and evidence requirements. |
| FALSE_SUCCESS_AND_GROUNDING_VALIDATION_CONTRACT_V1 | Defines lifecycle/advisory boundary for semantic mismatch/false-success detection. |

# 14. Recommended Implementation Roadmap

| Slice | Goal | Notes |
| --- | --- | --- |
| F0 — Windsurf Alignment Audit Only | Check this blueprint against current code/docs/contracts. No implementation. | Confirms what exists, what conflicts, and what needs SA. |
| F1 — Step Tool Scope + Dependency Grounding Foundation | Formalize/strengthen step-scoped profiles, allowed tools per step, dependency repairs, GUI metadata. | Builds on D1b. |
| F2 — Data Reference Resolution Foundation | Implement preview schema, extract_row/cell/column, resolve_table_reference, entity-from-row with evidence. | Solves “person in row 2” class. |
| F3 — Web Search / Research Profile Foundation | Contract and implement web_search profile, query provenance, source grounding, no dummy URLs. | Unlocks “find more info”. |
| F4 — Structured Data Analysis Foundation | Implement analyze_table/filter/sort/aggregate with numeric grounding. | Solves highest-score/average/sum class. |
| F5 — Evidence-Backed Single-Document Q&A | Only after data refs/research/grounding foundations are stable. | Reopens approved document Q&A path safely. |
| F6 — Staged Planning / Replan-After-Acquisition | If F1-F5 still expose single-shot ceiling, implement continuation/replan contract. | Likely SA-heavy. |

# 15. SA Decision Package

Questions to take to SA after deep research and Windsurf alignment audit:

Should the target architecture include staged planning / replan-after-acquisition, or stay single upfront plan with compiler-inserted resolver steps for now?

Are internal step-scoped profiles contract-valid, or must TOOL_PROFILE_GATING_CONTRACT be updated?

Is deterministic data-reference resolution allowed in Sprint 11, and what evidence/provenance must each resolver output include?

Should web_search be activated now, and under WebSearchProfile, WebResearchProfile, or WebReadProfile?

What privacy/spend/source-policy gates apply to web_search?

How far may compiler repair go before it becomes planner semantic rewriting?

Can false-success/grounding validation become lifecycle-affecting, or must it remain advisory until a new contract?

Should research remain planner+tools, or is a ResearchAgent ever justified later?

Which documents/contracts must be created or amended before implementation?

# 16. Anti-Patterns to Avoid

Hardcoded route per phrase: “highest score”, “row 5”, “person”, “kitchen”.

Workflow-wide profile prison that blocks valid later-step tools.

Letting local AG1 guess answers from raw CSV previews without evidence.

Using web_search without query provenance or source grounding.

Reviving semantic_transform.answer_question.

Claiming document Q&A or CSV/XLSX analysis before evidence-backed tools exist.

Starting a ResearchAgent before planner+tool+profile foundations are exhausted.

Pushing gaps two sprints later without ownership, blocker, or rejection.

# 17. Deep Research Prompt to Use Separately

Use this in a separate research chat, then merge findings into the SA package:

I need deep technical research for a local AI orchestration system called AI Lab / MutesHand.

Goal:
Design a robust planner/resolver/tool architecture for a local-first AI assistant that can handle mixed workflows such as:
- read a spreadsheet, extract a row/entity, search the web, summarize findings;
- read a document, answer with evidence;
- compute a value and write it to a file;
- read CSV/XLSX and perform bounded analysis;
- use tools dynamically without hardcoded prompt-specific routes.

Current constraints:
- Planner-first architecture.
- Capability router may recommend fast paths/profiles but must not replace planner.
- AG1 is the only active runtime tool-selection agent.
- system_entry is sole execution gateway.
- lifecycle/governance/execution_result authority must remain deterministic.
- frontend/projection are non-authoritative.
- learning/adaptation inactive.
- no new autonomous agents unless architecturally justified.
- no hardcoded regex workflows for specific prompt phrases.
- local-first, privacy-aware, approval-gated where needed.

Research and compare:
- LangGraph plan-and-execute / replan patterns.
- ReAct / tool-observation loops.
- OpenAI Agents SDK primitives: tools, handoffs, guardrails, tracing, sessions.
- Anthropic effective agents patterns: workflows vs agents, routing, evaluator/optimizer, orchestrator-workers.
- MCP tool/resource/prompt separation.
- LlamaIndex workflows/query engines/structured data/document retrieval ideas.
- Any other relevant modern agent/planner architectures.

Deliver:
1. Recommended target architecture.
2. Planner loop design: upfront planning vs staged planning vs replan-after-acquisition.
3. Step-scoped tool/capability profile design.
4. Foundational tool list.
5. Foundational capability list.
6. Data-reference resolution design for row/cell/column/entity references.
7. Web search/research capability design.
8. Structured CSV/XLSX analysis design.
9. Document Q&A/evidence-backed answer design.
10. False-success and grounding validation design.
11. Human approval/privacy/spend gate placement.
12. GUI observability requirements.
13. Contract/documents needed.
14. Implementation roadmap with large slices, not micro-patches.
15. Risks and anti-patterns to avoid.

# 18. Bottom-Line Recommendation

Stop the implementation patch loop. Preserve D1 as partial stabilization/architecture ceiling evidence. Run deep research, then run a Windsurf alignment audit against this blueprint and the project docs. Take a concrete proposed architecture to SA for contract approval. After approval, implement in large foundation slices: step tool scope, data-reference resolution, web research profile, structured data analysis, evidence-backed Q&A, and only then staged replan if still required.